MINUTES

Gunstock Acres Village Water District

Meeting Date:  July 21, 2021

Location of Meeting:  Zoom

Time: 5:30pm

Call to Order: 5.32pm

Board members attending: Howard Epstein &  Kurt Houston

System operator personnel attending: Peter Hilton, Tom Mason LWS

Consultants attending:  Jon Warzocha, Josh Davis, Horizons

Names of public attending:   None

Topics

  - Status Reports: Asset Management Study – Submit Copy Of Horizons Invoice to Luis Ardino, DES

  - Environmental Study – State Will Let Us Know When to Hold Public Hearing – Howard Epstein

  - Pump Station 7 Access – Got Bid From Company for $1400 just to clear and redo drainage not CLEAR trees to Wells - Kurt Houston

  - Pump Station 6 Repairs – Tom Mason

  - LRW Operator’s Report - Tom Mason, Peter Hilton (LRW)

  - Propane Tank Installation at Pump Station 7 Update – Kurt Houston- Completed

  - Generator Status – Kurt Houston – Generator will be installed 07/22/2021

  - By-Laws Update:

  - Increase from 3 – 5 Commissioners – Howard Epstein – Spoke to Norm Silber – 3 Short Days in September to File New Bills – First on List

Decisions Made:

Accept Tresaurer’s Report Submitted by E-mail:

Motion: Howard Epstein

Second: Kurt Houstion

Unanimous

Decisions Made:

Motion to Approve $16,595 payment to Operator $1,020 for system flushing = $15,575.00

Motion:  Howard Epstein

Second:  Kurt Houston

Unanimous

Motion to Approve $8690 payment to Horizons for Asset Management Plan–

Motion: Howard Epstein

Second: Kurt Houston

Unanimous

Motion for Water Main Extension at corner of Mountain & Hermit:

To be paid by home owner:

Motion: Howard Epstein

Second: Kurt Houston

Unanimous

Operator to get quotes on spare Water Head for Grandos Booster Pump at Pump #3 making noise- 6 Week Lead time – best to have a spare on hand in case it goes

Operator is working with Dominic to re-program to get daily pump data from each well. Possibly need additional work to shut down well if exceeding daily pump output or even switching to alternate well.

Operator is working with Horizons to due a full Chemical Analysis at Pump 1.

Operator indicates extra cost for Generator Installation because of screened sand use.

Pending

By-Laws Update:

  - Increase from 3 – 5 Commissioners – Howard Epstein -

VI Adjourn:   6.42 pm